PROPOSAL

Tiling of the Riverside Library

Atlantic Ceramics, Lda. to the Riverside Library Foundation · 1 July 2026 · fictitious

1. Scope

We propose to supply and fit the floor and wall tiles of the new reading room and the children's area, about 480 m² in total. The work fits the library's opening date of 15 October 2026.

2. Materials

•  Porto floor tile 60 × 60, grey, slip resistance R10, for the reading room.

•  Douro glazed 15 × 15, teal and ochre, for the children's area walls.

•  Minho outdoor 45 × 45 for the entrance terrace.

3. Price

| Item | m² | EUR |
| --- | --- | --- |
| Porto floor tile | 320 | 4,560.00 |
| Douro glazed | 110 | 2,024.00 |
| Minho outdoor | 50 | 712.50 |
| Fitting and delivery |  | 6,900.00 |
| Total (VAT excluded) | 480 | 14,196.50 |

The offer is valid for 60 days. Payment: 30% on order, 70% on completion.

4. Schedule

Week 1: delivery and preparation of the floor. Weeks 2–3: reading room. Week 4: children's area and terrace. Week 5: finishing, cleaning and handover.

Rendered in the browser by docx-preview: page breaks, tables, colours and fonts come from the document itself.